## Slide 1
6SENSE
PROJMAN 2024
WE ARE
Your Sixth Sense for Success

## Slide 2
S5WLJCC-RMS
PROPOSAL
Shrine of the Five Wounds of the Lord Jesus Christ Chruch Request Management System

## Slide 3
Alvin Limpin
Adviser
Bon Daggao
Project Manager & Developer
Reiner Gena
Scrum Master & Document Specialist
Vince Edward Tan
Document Specialist & Developer
Jarvis Carpo
Developer & Client Coordinator
Kimberly Altea
Designer & Developer
Carlo Santos
Developer & Document Specialist

## Slide 4
Client Context | 01 | Work Breakdown Structure | 06
Problem Statement | 02 | Project Cost Estimate | 07
Objectives | 03 | Change Control Board | 08
Project Milestone | 04 | Communication Matrix | 09
Stakeholder Register | 05 | Risk Analysis | 10
6SENSE
2024
Table of Content

## Slide 5
6SENSE
2024
Client Context
  Shrine of the Five Wounds of Our Lord Jesus Christ
    Catholic Church
    Established in 1985
    Las Pinas City, Metro Manila
Fr. Jerson Avelino
Church Admin
Ms. Princess Malatag
Parish Scretary
  Product/Services
    Marriage & Baptismal Certificates
    Wedding
    Confirmation
    Counseling
    Mass Intentions
    House Blessing
    Anointing
    Mass Cards
  Facebook Page
    Regularly social media posting
  Manual Process
    Pen & Paper
Jarvis Carpo
Developer & Client Coordinator

## Slide 6
6SENSE
2024
Problem Statement
General Problem:
    The Shrine of Five Wounds of Our Lord Jesus Christ Parish has difficulty managing its services due to being a one-woman job in the church.
Specific Problem:
    Current scheduling process for services and document requests involves back-and-forth interactions between staff and clients.
    The secretary's reliance solely on a physical bulletin board and logbook for tracking the Priest's schedules limits accessibility and increases the chance of scheduling conflicts.
    There is no effective way to inform the Priest of their upcoming schedules or to inform clients of the status of their requests, which could result in schedule misinformation.
Bon Gryan Daggao
Project Manager & Developer

## Slide 7
6SENSE
2024
Objectives
The team's main objective is to develop a web-based Request Management System for The Shrine of Five Wounds of Our Lord Jesus Christ Parish. Specifically, the system aims to:
Reiner Gena
Scrum Master & Document Specialist
Reduce the overall time spent by the staff
To lessen scheduling conflicts
To minimize misinformation
Notes: To reduce the overall time spent by the staff to schedule and process a service or document request depending on the type of service or document being requested by simplifying the scheduling process.
To lessen scheduling conflicts and the amount of time needed to schedule and manage Priest activities by improving the accessibility of the Priest schedule.
To minimize misinformation and ensure that the Priest and clients are informed about their schedules or requests status by optimizing how notifications are received.

## Slide 8
Jarvis Carpo
Developer & Client Coordinator
Project Milestones

## Slide 9
Jarvis Carpo
Developer & Client Coordinator

## Slide 10
Jarvis Carpo
Developer & Client Coordinator

## Slide 11
Kimberly Altea
Designer & Developer
6SENSE
2024
Stakeholder Register
Ms. Princess Malatag
Fr. Jerson Avenido
Parish Secretary
Church Admin

## Slide 12
6SENSE
2024
Carlo Santos
Developer

## Slide 13
Vince Edward Tan
Document Specialist & Developer
6SENSE
2024
Project Cost Estimate
Total Budget =
Contingency Cost (10% of Estimated Cost)
+ Estimated Cost

## Slide 14
Vince Edward Tan
Document Specialist & Developer
Bon Gryan Daggao
Project Manager & Developer
6SENSE
2024
Project Cost Estimate

## Slide 15
Vince Edward Tan
Document Specialist & Developer
Bon Gryan Daggao
Project Manager & Developer
6SENSE
2024
Project Cost Estimate

## Slide 16
Vince Edward Tan
Document Specialist & Developer
6SENSE
2024
Project Cost Estimate
Bon Gryan Daggao
Project Manager & Developer

## Slide 17
Vince Edward Tan
Document Specialist & Developer
6SENSE
2024
Project Cost Estimate
Bon Gryan Daggao
Project Manager & Developer

## Slide 18
Vince Edward Tan
Document Specialist & Developer
6SENSE
2024
Project Cost Estimate
Estimate
Contingency Cost
Overall Estimate
₱ 908,627.00
₱ 90,862.70
₱ 999,489.70

## Slide 19
Kimberly Altea
Designer & Developer
Name | Position
Princess Malatag | Project Sponsor
Bon Gryan Daggao | Project Manager
Reiner Gena | Scrum Master
6SENSE
2024
Change Control Board
Role and Responsibilities
Project Sponsor and Project Manager:
  Oversee and evaluate change requests, ensuring prompt and accurate management.
  Verify reports and logs to reflect all changes correctly.
  Collaborate on impact assessments and approve high-impact changes.
Scrum Master:
  Ensure adherence to Scrum practices and timely deliverables.
  Ensure the quality and scope alignment of team members' documents.

## Slide 20
Bon Gryan Daggao
Project Manager & Developer
6SENSE
2024
Communication Matrix
F2F Meetings
Daily Scrum
MS Teams
TeamBox
Jira

## Slide 21
6SENSE
2024
Risk Analysis
Carlo Santos
Developer
Data Security Breach
Loss of Data Challenges

## Slide 22
6SENSE
2024
Contributions
Reiner Gena
Scrum Master & Document Specialist
Kimberly Altea
Designer & Developer
Jarvis Carpo
Developer & Client Coordinator
Carlo Santos
Developer
Vince Edward Tan
Document Specialist & Developer
Bon Daggao
Project Manager & Developer
  Project Charter
  Business Case
  Scope Management Plan
  Work Breakdown Structure
  Quality Management Plan
  Implementation Plan
  Cost Management Plan
  Human Resources Management Plan
  Implementation Plan
  Business Case
  Risk Management Plan
  Procurement Management Plan
  Stakeholder Management Plan
  Change Management Plan
  Procurement Management Plan
  Human Resources Management Plan
  Business Case
  Schedule Management Plan
  Risk Management Plan
  Communication Management
  Work Breakdown Structure
  Project Charter
  Communication Management Plan
  Quality Management Plan
  Stakeholder Management Plan

## Slide 23
S5WLJCC-RMS
PROPOSAL
Shrine of the Five Wounds of the Lord Jesus Christ Chruch Request Management System

## Slide 24
6SENSE
PROJMAN 2024
WE ARE